IP2A-Database-v2

Roadmap to Working Prototype

Generated: January 27, 2026

⚡ Reality Check: Your Time Budget Business Rep by day • Dad to 3.5-year-old • Husband • This is hobby time Realistic availability: 5-10 hours/week (2-4 coding sessions) This roadmap assumes 2-3 hour sessions, 2-3 times per week. Adjust expectations if life gets busier.

# Executive Summary

From where you are today to a working prototype that demonstrates what's possible to stakeholders.

| WHERE YOU ARE v0.2.0 + Phase 2.1 51 tests passing Solid backend No UI yet | THE JOURNEY ~80-100 hours 8-12 weeks at part-time pace | PROTOTYPE GOAL v0.5.0 Login + Dashboard CRUD for core modules Deployed & shareable |
| --- | --- | --- |

## What 'Working Prototype' Means

A prototype you can show to Local 46 leadership or other IBEW locals that demonstrates:

☐ Staff can log in with their role (Admin, Rep, ReadOnly)

☐ Dashboard showing key metrics (members, active grievances, pending benevolence)

☐ CRUD operations for Members, Organizations, SALTing, Benevolence, Grievances

☐ Mobile-friendly responsive design

☐ Deployed somewhere accessible (not just localhost)

☐ Demo data that tells a story

| Phase 0: Current State (Where You Are) | COMPLETE Done |
| --- | --- |

### ✅ What's Already Built

☑ PostgreSQL 16 database with normalized schema

☑ 12 SQLAlchemy models (Members, Organizations, Students, etc.)

☑ FastAPI backend with service layer pattern

☑ Full audit logging (READ/CREATE/UPDATE/DELETE)

☑ Auto-healing system for data integrity

☑ CLI tools (ip2adb) for seeding, testing, maintenance

☑ 51 passing tests

☑ Stress tested: 500K+ records, 818 records/sec

☑ Docker containerized development environment

### ❌ What's Missing for Prototype

☐ Authentication (no login system)

☐ Frontend/UI (API only)

☐ Union operations models (SALTing, Benevolence, Grievances)

☐ Deployment infrastructure

| Phase 2: Union Operations Backend | PLANNED 3-4 weeks |
| --- | --- |

⏱ Estimated: 20-25 hours (8-10 coding sessions @ 2-3 hrs each)

Build the backend for union-specific functionality. This is the 'secret sauce' that differentiates IP2A from generic databases.

### 2.1 SALTing Activity Tracking

Track organizing efforts at non-union employers.

☐ Create SaltingScore enum (1-5: HOSTILE → SUPPORTIVE)

☐ Create SALTingActivity model

☐   - Links to: Organization (employer), Member (organizer)

☐   - Fields: activity_date, score, contact_method, notes

☐ Create SALTingActivitySchema (Pydantic)

☐ Create salting_service.py

☐ Create /api/v1/salting router (7 endpoints)

☐ Write tests (7 tests)

☐ Add seed data generator

⏱ Estimated: 5-6 hours (2-3 coding sessions @ 2-3 hrs each)

### 2.2 Benevolence Fund

Financial assistance with multi-level approval workflow.

☐ Create BenevolenceReason enum (MEDICAL, DEATH, HARDSHIP, DISASTER)

☐ Create BenevolenceStatus enum (SUBMITTED → PAID)

☐ Create BenevolenceApplication model

☐   - Links to: Member (applicant)

☐   - Fields: reason, description, amount_requested, amount_granted

☐ Create BenevolenceReview model (approval workflow)

☐   - Reviewers: VP, Admin, Business Manager, President

☐   - President can override other decisions

☐ Create schemas, service, router (10 endpoints)

☐ Write tests (10 tests)

☐ Add seed data with realistic scenarios

⏱ Estimated: 8-10 hours (3-4 coding sessions @ 2-3 hrs each)

### 2.3 Grievance Management

Track formal complaints through the step process to arbitration.

☐ Create GrievanceStep enum (FILED → ARBITRATION)

☐ Create GrievanceStatus enum (OPEN, SETTLED, WITHDRAWN, etc.)

☐ Create Grievance model

☐   - Links to: Member (grievant), Organization (employer)

☐   - Fields: grievance_number, filed_date, contract_article, remedy_sought

☐   - Step tracking: current_step, step history with dates

☐ Create GrievanceStep model (meeting records per step)

☐ Create schemas, service, router (10 endpoints)

☐ Write tests (10 tests)

☐ Add seed data with grievances at various stages

⏱ Estimated: 8-10 hours (3-4 coding sessions @ 2-3 hrs each)

### 2.4 Phase 2 Deliverables

☐ Run alembic migration: 'Add Phase 2 Union Operations'

☐ All tests passing (target: 80+ tests total)

☐ Update CLAUDE.md with Phase 2 completion

☐ Tag release: v0.3.0

| Phase 3: Authentication & Authorization | PLANNED 2-3 weeks |
| --- | --- |

⏱ Estimated: 15-20 hours (6-8 coding sessions @ 2-3 hrs each)

Without auth, you can't demo to anyone. This is the gateway to a real prototype.

### 3.1 User Model & Database

☐ Create User model

☐   - Fields: email, hashed_password, full_name, role

☐   - Optional: link to Member (if user is also a member)

☐ Create UserRole enum (ADMIN, BUSINESS_REP, STAFF, READ_ONLY, DUES, DISPATCH_ADMIN, DISPATCH_REP)

☐ Create password hashing utilities (passlib + bcrypt)

☐ Run migration

☐ Create seed users for testing

⏱ Estimated: 4-5 hours (2 coding sessions @ 2-3 hrs each)

### 3.2 JWT Authentication

☐ Install python-jose for JWT handling

☐ Create auth/security.py module

☐   - JWT token creation (access + refresh)

☐   - Token verification/decoding

☐   - Password verification

☐ Create /api/v1/auth router

☐   - POST /login (returns tokens)

☐   - POST /refresh (refresh access token)

☐   - GET /me (current user info)

☐ Create OAuth2PasswordBearer dependency

☐ Write auth tests

⏱ Estimated: 6-8 hours (3 coding sessions @ 2-3 hrs each)

### 3.3 Role-Based Access Control (RBAC)

☐ Create permission dependencies

☐   - require_admin()

☐   - require_business_rep()

☐   - require_authenticated()

☐ Apply permissions to existing routers

☐   - Members: ADMIN can create/delete, STAFF can view

☐   - Benevolence: Only ADMIN can approve

☐   - Grievances: BUSINESS_REP or higher

☐ Update audit logging to capture user context

☐ Write RBAC tests

⏱ Estimated: 5-6 hours (2-3 coding sessions @ 2-3 hrs each)

### 3.4 Phase 3 Deliverables

☐ Login/logout working via API

☐ Protected endpoints require valid JWT

☐ Role-based permissions enforced

☐ Tag release: v0.4.0

| Phase 4: Frontend / User Interface | PLANNED 4-6 weeks |
| --- | --- |

⏱ Estimated: 30-40 hours (12-16 coding sessions @ 2-3 hrs each)

This is the big one. Without a UI, you're just showing Postman to stakeholders. Two paths available:

| Option A: Server-Side (Jinja2) ✅ Faster to build ✅ No JS framework to learn ✅ Simpler deployment ❌ Less interactive ❌ Page reloads for actions Best for: Quick prototype, prove concept | Option B: React/Vue SPA ✅ Modern, interactive ✅ Better UX ✅ Easier to scale later ❌ More complex ❌ Longer dev time Best for: Production-ready, long-term |
| --- | --- |

📌 Recommendation: Start with Jinja2 for prototype, migrate to React later if needed.

### 4.1 Foundation & Layout

☐ Install Jinja2, configure FastAPI templates

☐ Create base template with navigation

☐ Add Bootstrap 5 or Tailwind CSS for styling

☐ Create login page

☐ Create dashboard layout (sidebar + main content)

☐ Session management (store JWT in httponly cookie)

⏱ Estimated: 6-8 hours (3 coding sessions @ 2-3 hrs each)

### 4.2 Dashboard

☐ Summary cards (total members, active grievances, pending benevolence)

☐ Recent activity feed

☐ Quick action buttons

☐ Role-appropriate content (admin sees more than staff)

⏱ Estimated: 4-6 hours (2 coding sessions @ 2-3 hrs each)

### 4.3 Member Management UI

☐ Member list with search/filter

☐ Member detail view

☐ Create/Edit member form

☐ Employment history display

☐ Link to related grievances/benevolence

⏱ Estimated: 6-8 hours (3 coding sessions @ 2-3 hrs each)

### 4.4 Union Operations UI

☐ SALTing activity list and entry form

☐   - Filter by organization, date range, score

☐ Benevolence application list

☐   - Approval workflow UI (show pending reviews)

☐ Grievance tracker

☐   - Kanban-style view by step (FILED → STEP_1 → etc.)

☐   - Grievance detail with step history

⏱ Estimated: 10-12 hours (4-5 coding sessions @ 2-3 hrs each)

### 4.5 Organization Management UI

☐ Organization list with type filter (CONTRACTOR, SIGNATORY, etc.)

☐ Organization detail view

☐ Contacts management

☐ Link to SALTing history, grievances

⏱ Estimated: 4-6 hours (2 coding sessions @ 2-3 hrs each)

### 4.6 Phase 4 Deliverables

☐ Working login flow

☐ Dashboard with live data

☐ CRUD for all major entities

☐ Mobile-responsive design

☐ Tag release: v0.5.0-prototype

| Phase 5: Deployment | PLANNED 1-2 weeks |
| --- | --- |

⏱ Estimated: 8-12 hours (4-5 coding sessions @ 2-3 hrs each)

Get it running somewhere people can access it. Start simple.

### 5.1 Deployment Options

| Option | Cost | Complexity | Best For |
| --- | --- | --- | --- |
| Home Lab | $0/mo | Medium | Prototype demos |
| Railway/Render | $5-20/mo | Low ✓ | Recommended |
| AWS/Azure | $50-200/mo | High | Production scale |

### 5.2 Deployment Checklist (Railway Recommended)

☐ Create Railway account

☐ Connect GitHub repository

☐ Add PostgreSQL addon

☐ Set environment variables (DATABASE_URL, SECRET_KEY, etc.)

☐ Deploy and verify

☐ Set up custom domain (optional: ip2a.ibew46.org)

☐ Configure SSL/HTTPS

☐ Test with real users

⏱ Estimated: 8-12 hours (4-5 coding sessions @ 2-3 hrs each)

### 5.3 Phase 5 Deliverables

☐ Application accessible via URL

☐ SSL/HTTPS enabled

☐ Demo accounts created for stakeholders

☐ Basic monitoring/logging in place

☐ Tag release: v0.5.0

# Timeline Summary

| Phase | Hours | Duration | Target Release |
| --- | --- | --- | --- |
| Phase 0-1: Foundation | Done ✓ | Complete | v0.2.0 ✓ |
| Phase 2: Union Operations | 20-25 hrs | 3-4 weeks | v0.3.0 |
| Phase 3: Authentication | 15-20 hrs | 2-3 weeks | v0.4.0 |
| Phase 4: Frontend UI | 30-40 hrs | 4-6 weeks | v0.5.0-beta |
| Phase 5: Deployment | 8-12 hrs | 1-2 weeks | v0.5.0 🎯 |
| TOTAL TO PROTOTYPE | 80-100 hrs | 10-15 weeks | Mar-Apr 2026 |

## Realistic Expectations

🎯 Optimistic (everything goes smoothly): Prototype ready by late March 2026 (~10 weeks) 📊 Realistic (life happens): Prototype ready by mid-April 2026 (~12-14 weeks) ⚠️ Conservative (busy season, sick kids, work chaos): Prototype ready by end of May 2026 (~16-18 weeks) Remember: This is a hobby project. Progress > perfection. Shipping something is better than shipping nothing.

## Quick Wins (Build Momentum)

If you have a 2-hour session and want to make visible progress:

☐ Session 1: Create all Phase 2 enums (30 min) + SALTingActivity model (1.5 hrs)

☐ Session 2: SALTing schema + service (2 hrs)

☐ Session 3: SALTing router + tests (2 hrs) → SALTing complete!

☐ Session 4: BenevolenceApplication model + schema (2 hrs)

Each completed model is a dopamine hit. Celebrate the small wins.

# Beyond the Prototype (Future Roadmap)

Once you have a working prototype and stakeholder buy-in, these are the next horizons:

### Phase 6: Production Hardening (v1.0)

☐ Connection pooling (PgBouncer)

☐ Redis caching for hot data

☐ Rate limiting

☐ Proper error handling and user feedback

☐ Backup and recovery procedures

☐ Security audit

### Phase 7: Pre-Apprenticeship Module

☐ Grant tracking

☐ Student enrollment and progress

☐ Certification tracking

☐ Placement tracking with follow-up surveys

☐ Grant reporting (the original reason for this project!)

### Phase 8: Advanced Features

☐ Member self-service portal

☐ Dues tracking and payment integration (Stripe)

☐ QuickBooks sync

☐ Document management (S3)

☐ Mobile app (React Native or PWA)

### Phase 9: Multi-Local Expansion

☐ Multi-tenant architecture

☐ Local-specific configurations

☐ Offer to other IBEW locals

☐ Consider commercialization

"The best time to plant a tree was 20 years ago. The second best time is now." You've already built the foundation. Now it's time to build the house.

Document generated: January 27, 2026 | IP2A-Database-v2 | IBEW Local 46